# MODULE 5: COST, CONSTRAINS, DEADLINE for TASKs

**Họ tên : Nguyễn Thị Nga**

**MSSV : 21130791**

## Exercise 1. Entering Cost

* Open the Exercise 1 (Module 4) [Cost: $1.984]
* Tab View => Resource Sheet
* Add the resource for this project bellow: Type Cost (Not set value, Rate)

|  |  |  |
| --- | --- | --- |
| **STT** | **Name** | **Type** |
| 11 | Cost Tax | Cost |
| 12 | Logistic Cost | Cost |

Assign Cost for task **Ready for preproduction task (Cost Task: 10$, Logistic Cost: 10$)**

* Cost of project?
* Update Project after 5 days? Cost of Project?

## Exercise 2.

* Exercise 2 (Module 4) Cost: ?
* Tab View => Resource Sheet
* Add the resource for this project bellow: Type Cost (Not set value, Rate)

|  |  |  |
| --- | --- | --- |
| **STT** | **Name** | **Type** |
| 5 | Cost Tax | Cost |
| 6 | Logistic Cost | Cost |
| 7 | OT Cost | Cost |
| 8 | Bonus | Cost |
| 9 | Punishment | Cost |

* Assign Cost for these tasks:

|  |  |  |
| --- | --- | --- |
| **ID** | **TASK NAME** | **RESOURCE** |
| 1 | Visit estate agents | MDF [2], OT Cost[50] |
| 2 | View properties | Flooring [2], Cost Task[3] |
| 3 | Decide what to buy | Purple Material [1], Bonus[12] |
| 4 | Make offer | Flooring [1], Purple Material [1], OT Cost[8], Punish[5] |
| 5 | Wait for decision | Flooring [1], Orange Material [1], Logistic Cost[75] |
| 6 | offer a accepted | Orange Material [2], Bonus[10] |

* Cost of project?
* Update Project after 3 days? Cost of Project?

## Exercise 3.

* Exercise 3 (Module 4) Cost: ?
* Tab View => Resource Sheet
* Add the resource for this project bellow: Type Cost (Not set value, Rate)

|  |  |  |
| --- | --- | --- |
| **STT** | **Name** | **Type** |
| 10 | Tax | Cost |
| 11 | Upgrade Fee | Cost |
| 12 | Maintain Fee | Cost |
| 13 | Bonus | Cost |
| 14 | Part Time Fee | Cost |

* Assign the resource for each task

|  |  |  |
| --- | --- | --- |
| **ID** | **TASK NAME** | **RESOURCE** |
| 1 | Planning | PM, Tax[4] |
| 2 | Requirement documents | PM, Designer, Part Time Fee[10] |
| 3 | Sign off | PM |
| 4 | Development | Developer, Operating System[1] , Visual Studio [1], Upgrade Fee[21] |
| 5 | Testing | Tester, Part Time Fee[10], Bonus[18] |
| 6 | Implementation | Maintainer, Operating System , Visual Studio, Cable [100], Maintain Fee[18], Bonus[23] |
| 7 | Review | PM, Maintainer |

* Cost of project?
* Update Project after 2 weeks? Cost of Project?

## Exercise 4.

* Exercise 4 (Module 4) Cost: ?
* Tab View => Resource Sheet
* Add the resource for this project bellow: Type Cost (Not set value, Rate)

|  |  |  |
| --- | --- | --- |
| **STT** | **Name** | **Type** |
| 26 | Tax | Cost |
| 27 | Bonus | Cost |
| 28 | Part Time Fee | Cost |
| 29 | Logictis Cost | Cost |

* Assign the resource for each task

|  |  |  |
| --- | --- | --- |
| **ID** | **TASK NAME** | **RESOURCE** |
| 1 | Planning Completed | Part Time Fee[150], Bonus[70] |
| 2 | Site works Completed | Logictis Cost[240] |
| 3 | Building Construction Completed | Logictis Cost[1004], Bonus[210] |
| 4 | Fit out Completed | Tax[50] |
| 5 | Commissioning Completed | Bonus[180] |

* Cost of project?
* Update Project after 1 month? Cost of Project?
* Update Project after 4,5 month? Cost of Project?
* Update Project after 6 month? Cost of Project?