# MODULE 5: COST, CONSTRAINS, DEADLINE for TASKs

Họ tên : Nguyễn Thị Nga

MSSV : 21130791

## Exercise 1. Entering Cost

- Open the Exercise 1 (Module 4) [Cost: $1.984]

- Tab View  => Resource Sheet

- Add the resource for this project bellow: Type Cost (Not set value, Rate)

| STT | Name | Type |
| --- | --- | --- |
| 11 | Cost Tax | Cost |
| 12 | Logistic Cost | Cost |

Assign Cost for task Ready for preproduction task (Cost Task: 10$, Logistic Cost: 10$)

- Cost of project?

- Update Project after 5 days? Cost of Project?

## Exercise 2.

- Exercise 2 (Module 4) Cost: ?

- Tab View => Resource Sheet

- Add the resource for this project bellow: Type Cost (Not set value, Rate)

| STT | Name | Type |
| --- | --- | --- |
| 5 | Cost Tax | Cost |
| 6 | Logistic Cost | Cost |
| 7 | OT Cost | Cost |
| 8 | Bonus | Cost |
| 9 | Punishment | Cost |

- Assign Cost for these tasks:

| ID | TASK NAME | RESOURCE |
| --- | --- | --- |
| 1 | Visit estate agents | MDF [2], OT Cost[50] |
| 2 | View properties | Flooring [2], Cost Task[3] |
| 3 | Decide what to buy | Purple Material [1], Bonus[12] |
| 4 | Make offer | Flooring [1], Purple Material [1], OT Cost[8], Punish[5] |
| 5 | Wait for decision | Flooring [1], Orange Material [1], Logistic Cost[75] |
| 6 | offer a accepted | Orange Material [2], Bonus[10] |

- Cost of project?

- Update Project after 3 days? Cost of Project?

## Exercise 3.

- Exercise 3 (Module 4) Cost: ?

- Tab View => Resource Sheet

- Add the resource for this project bellow: Type Cost (Not set value, Rate)

| STT | Name | Type |
| --- | --- | --- |
| 10 | Tax | Cost |
| 11 | Upgrade Fee | Cost |
| 12 | Maintain Fee | Cost |
| 13 | Bonus | Cost |
| 14 | Part Time Fee | Cost |

- Assign the resource for each task

| ID | TASK NAME | RESOURCE |
| --- | --- | --- |
| 1 | Planning | PM, Tax[4] |
| 2 | Requirement documents | PM, Designer, Part Time Fee[10] |
| 3 | Sign off | PM |
| 4 | Development | Developer, Operating System[1] , Visual Studio [1], Upgrade Fee[21] |
| 5 | Testing | Tester, Part Time Fee[10], Bonus[18] |
| 6 | Implementation | Maintainer, Operating System , Visual Studio, Cable [100], Maintain Fee[18], Bonus[23] |
| 7 | Review | PM, Maintainer |

- Cost of project?

- Update Project after 2 weeks? Cost of Project?

## Exercise 4.

- Exercise 4 (Module 4) Cost: ?

- Tab View  => Resource Sheet

- Add the resource for this project bellow: Type Cost (Not set value, Rate)

| STT | Name | Type |
| --- | --- | --- |
| 26 | Tax | Cost |
| 27 | Bonus | Cost |
| 28 | Part Time Fee | Cost |
| 29 | Logictis Cost | Cost |

- Assign the resource for each task

| ID | TASK NAME | RESOURCE |
| --- | --- | --- |
| 1 | Planning Completed | Part Time Fee[150], Bonus[70] |
| 2 | Site works Completed | Logictis Cost[240] |
| 3 | Building Construction Completed | Logictis Cost[1004], Bonus[210] |
| 4 | Fit out Completed | Tax[50] |
| 5 | Commissioning Completed | Bonus[180] |

- Cost of project?

- Update Project after 1 month? Cost of Project?

- Update Project after 4,5 month? Cost of Project?

- Update Project after 6 month? Cost of Project?